## Slide 1: Agile and Scrum Development

## Slide 2: Scrum Team Roles
Product Owner
Maximizes the value of the product through working with the development team
Acts as the interface between the stakeholders and the Scrum team
Scrum Master
Provides guidance on Agile principles and implementation
Facilitates all Scrum events, ensuring they remain within their timeboxes
Acts as the servant-leader for the Product Owner
Development Team
Divides into Developers and Testers
Self-organizes and owns their work
Works with the Scrum Master to eliminate any obstructions to their productivity

## Slide 3: Software Development Lifecycle
1. Analysis and Planning
Gather requirements
Communicate and collaborate with stakeholders/potential users
2. Design
Define the budget
Define any technologies to be used and a scaling Scrum framework (Nexus, SAFe, etc.)
Determine timeframes
3. Development
Functionality is dissolved into constituent parts and added to the backlog
The team begins development
4. Testing
Occurs in parallel with development
Utilizes an issue tracking solution (Jira, Trello, etc.)
5. Maintenance
After the sprint is complete and testing is finished, the product or update is released
User submitted issues around the product are monitored so that developers can respond to any uncaught bugs or exceptions

## Slide 4: Methodology Comparison
Agile
An iterative and flexible approach, where work is divided into smaller cycles (sprints) with frequent reassessment and adaptation based on feedback
Emphasizes continuous collaboration and evolving requirements, allowing changes throughout the development process
Highly flexible; regular reviews and sprints allow for changes based on stakeholder feedback and evolving needs
Delivers incremental improvements at the end of each sprint, providing working software earlier and more frequently
Waterfall
A linear and sequential approach, where each phase (requirements, design, development, testing, deployment) must be completed before moving to the next
Defined and fixed phases with minimal room for changes once the project starts
Less flexible; changes can be costly and difficult to implement once the project is in progress
Typically delivers the final product at the end of the project, with minimal or no intermediate releases

## Slide 5: References
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.
Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The definitive guide to Scrum: The rules of the game. Scrum.org.
Moore, T. (2022, April 20). The role and skills of a tester in an agile team. Experimentus. https://www.experimentus.com/blog/the-role-and- skills-of-a-tester-in-an-agile-team/
Rahman, J. (2023, January 11). Uncovering the product owner role. Scrum.org. https://www.scrum.org/resources/blog/uncovering- product-owner-role